| Document name: | Sprint 1 Plan |
| --- | --- |
| Product name: | “Don’t Dine Alone” |
| Team name: | The Grand Daddy of All Teams |
| Sprint completion date: |  |
| Revision number: |  |
| Revision date: |  |

- Sprint Goal (short, 1-2 sentence description of the high-level goal(s) for the sprint):

Implement a Login Screen with Buttons and Login Authentication.

- Tasks listing (reorganized by user story which are ordered by priority):

| User Story 1 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As a user, I want a basic interactive UI / login screen, so that I know where to start. |  |  |  |  |  |  |  |  |  |
| (Total Time) |  |  |  | 13 |  |  |  |  |  |
| Task# | Description |  |  |  |  |  |  |  | Est Hrs |
| 1 | As a developer, I want to setup Git, so that I can start working on the codebase. |  |  |  |  |  |  |  | 3 |
| 2 | As a developer, I want to setup and learn basic Android, so that I can begin implementing a login screen. |  |  |  |  |  |  |  | 5 |
| 3 | As a developer, I want to implement buttons so that users can click to login. |  |  |  |  |  |  |  | 2 |
| 4 | As a developer, I want to add features, so that it’s aesthetically pleasing. |  |  |  |  |  |  |  | 3 |

| User Story 2 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As a user, I want to be able to login with my ucsc email address, so that I only link with other UCSC students. |  |  |  |  |  |  |  |  |  |
| (Total Time) |  |  |  | 15 |  |  |  |  |  |
| Task# | Description |  |  |  |  |  |  |  | Est Hrs |
| 1 | As a developer, I want to learn how to authenticate users with Firebase, so that we can begin login of users. |  |  |  |  |  |  |  | 8 |
| 2 | As a developer, I want to test login, so that we know that it works. |  |  |  |  |  |  |  | 2 |
| 3 | As a developer, I want to verify user’s @ucsc email, so that we target ucsc students. |  |  |  |  |  |  |  | 3 |
| 4 | As a developer, I want to test this feature, so that we know that it works. |  |  |  |  |  |  |  | 2 |

- Team roles (short, 1-2 sentence description of the high-level goal(s) for the sprint):

| Name | Sprint Role(s) |  |  |
| --- | --- | --- | --- |
| Tyler Hu | Produce Owner |  |  |
| Cody Cunningham | Developer |  |  |
| Tarun Salh | Developer |  |  |
| Mackenzie Huynh | Developer |  |  |
| Jean Park | Scrum Master, Developer |  |  |

Initial Task Assignment:

| Name | User Story | Initial Task |  |  |
| --- | --- | --- | --- | --- |
| Tyler | 1 | Task 1-1: As A developer, I want to start a GitHub Repo, so that we can start this project |  |  |
| Cody | 1 | Task 1-1: As a developer, I want to familiarize myself with git, Android, and Firebase. Task 1-2: As a developer, I want to create a login page for the app using Android and Firebase. |  |  |
| Tarun | 1 | Task 1-1: As a developer, I want to familiarize myself with different APIs that I will be implementing in our app such as Messenger, Login, Location |  |  |
| Mackenzie | 1 | Task 1-1: As a developer, I want to familiarize myself with Firebase, so I can implement the Matching System. |  |  |
| Jean | 1 | Task 1-1: As a developer, I want to setup and learn basic Android, so that I can begin implementing a login screen. |  |  |

- Scrum times: (at least the three days and times during the week).

- Note: TA/tutor expects to visit during the Scrum meeting during your lab time.

| Day | Date | Time | Location | TA? |
| --- | --- | --- | --- | --- |
| W | Apr 11, 2018 | 10:30a - 12p | S&E 308 | no |
| Th | Apr 12, 2018 | 12:30p - 1:30p | S&E 308 | no |
| F | Apr 13, 2018 | 9:30a - 12p | S&E 308 | no |

| Day | Date | Time | Location | TA? |
| --- | --- | --- | --- | --- |
| M | Apr 16, 2018 | 10:30a - 12p | S&E 308 | no |
| W | Apr 18, 2018 | 9:00p - 11:00p | S&E 308 | no |
| F | Apr 20, 2018 | 11:30a - 12p | BE 340 | no |

TODO

- Initial burn-up chart for “Don’t Dine Alone” Sprint #1

  - Label

  - Graph

  - Located in lab

- Initial scrum/task board for “Don’t Dine Alone” Sprint #1

  - Label

  - Table:

| User Stories | Tasks |  |  |
| --- | --- | --- | --- |
|  | Not Started | In Progress | Completed |
| [] | [] [] [] | [] | - [ [] [] |

  - Components represented with index cards or post-it notes

  - Located in lab

- Note: If release plan was modified during sprint planning, submit an updated release plan with the sprint plan.