| Document name: | Sprint 2 Plan |
| --- | --- |
| Product name: | “Don’t Dine Alone” |
| Team name: | The Grand Daddy of All Teams |
| Sprint completion date: | May 1, 2018 |
| Revision number: | 2 |
| Revision date: | April 25, 2018 |

- Sprint Goal (short, 1-2 sentence description of the high-level goal(s) for the sprint):

Implement a Login Screen with Buttons and Login Authentication.

- Tasks listing (reorganized by user story which are ordered by priority):

| User Story 1 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As a user, I want a welcome page so that the app can be more appealing to me |  |  |  |  |  |  |  |  |  |
| (Total Time) |  |  |  | 3 |  |  |  |  |  |
| Task# | Description |  |  |  |  |  |  |  | Est Hrs |
| 1 | As a developer, I want to have a nice background to make the app appealing to the user |  |  |  |  |  |  |  | 3 |
| 2 | As a developer, I want to begin designing an interface to dine, profile, or logout (See image buttons) |  |  |  |  |  |  |  | 5 |
| 3 | As a developer, I want to establish a user profile so the user can see what the app knows about them and customized their profile information |  |  |  |  |  |  |  | 5 |

| User Story 2 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As a user, I want to be able to match with other users to dine with other people. |  |  |  |  |  |  |  |  |  |
| (Total Time) |  |  |  | 15 |  |  |  |  |  |
| Task# | Description |  |  |  |  |  |  |  | Est Hrs |
| 1 | As a developer I want to learn Database in Firebase, so that users can have some sort of profile. |  |  |  |  |  |  |  | 8 |
| 2 | As a developer I want to create a prototype of a Firebase database on Android, so that we can present it to the group and learn more quickly. |  |  |  |  |  |  |  | 3 |
| 3 | As a developer I want to, set up a database more specific to our needs so we can start adding users. |  |  |  |  |  |  |  | 5 |

| User Story 3 |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| As a user, I want a profile so that I will be unique |  |  |  |  |  |  |  |  |  |
| (Total Time) |  |  |  | 3 |  |  |  |  |  |
| Task# | Description |  |  |  |  |  |  |  | Est Hrs |
| 1 | As a developer, I want attached profile data to a database |  |  |  |  |  |  |  | 3 |
| 2 | As a developer, I want a separate activity for this page, |  |  |  |  |  |  |  | 5 |

- Team roles (short, 1-2 sentence description of the high-level goal(s) for the sprint):

| Name | Sprint Role(s) |  |  |
| --- | --- | --- | --- |
| Tyler Hu | Produce Owner |  |  |
| Cody Cunningham | Developer |  |  |
| Tarun Salh | Scrum Master, Developer |  |  |
| Mackenzie Huynh | Developer |  |  |
| Jean Park | Developer |  |  |

Initial Task Assignment:

| Name | User Story | Initial Task |  |  |
| --- | --- | --- | --- | --- |
| Tyler | 1 | Task 1-1: As A developer,I will assist in figuring out databases to assist in profile activity |  |  |
| Cody | 1 | Task 1-1: As a developer, I want to learn how to post and get data from firebase. |  |  |
| Tarun | 3 | Task 3-1: As a developer, I want to connect Android to the Firebase database to store/fetch profile information |  |  |
| Mackenzie | 1 | Task 1-1: As a developer, I want to learn how to post and get data from firebase. |  |  |
| Jean | 1 | Task 1-1: As a developer, I want to setup and learn basic Android, so that I can begin implementing a login screen. |  |  |

- Scrum times: (at least the three days and times during the week).

- Note: TA/tutor expects to visit during the Scrum meeting during your lab time.

| Day | Date | Time | Location | TA? |
| --- | --- | --- | --- | --- |
| M | Apr 22, 2018 | 11:00am - 11:30am | BE 340 | yes |
| T | Apr 24, 2018 | 7:00pm - 7:30pm | S&E 308 | no |
| W | Apr 25, 2018 | 9:10am - 9:40am | MA 308 | no |

| Day | Date | Time | Location | TA? |
| --- | --- | --- | --- | --- |
| M | Apr 30, 2018 | 11:00am - 11:30am | BE 340 | yes |
| T | May 1, 2018 | 2:00pm - 2:30pm | S&E 308 | no |
| Th | May 3, 2018 | 2:00pm - 2:30pm | S&E 308 | no |

TODO

- Initial burn-up chart for “Don’t Dine Alone” Sprint #1

  - Label

  - Graph

  - Located in lab

- Initial scrum/task board for “Don’t Dine Alone” Sprint #1

  - Label

  - Table:

| User Stories | Tasks |  |  |
| --- | --- | --- | --- |
|  | Not Started | In Progress | Completed |
| [] | [] [] [] | [] | - [ [] [] |

  - Components represented with index cards or post-it notes

  - Located in lab

- Note: If release plan was modified during sprint planning, submit an updated release plan with the sprint plan.