|  |  |
| --- | --- |
| **Document name:** | Sprint 2 Plan |
| **Product name:** | “Don’t Dine Alone” |
| **Team name:** | The Grand Daddy of All Teams |
| **Sprint completion date:** | May 1, 2018 |
| **Revision number:** | 2 |
| **Revision date:** | April 25, 2018 |

* **Sprint Goal** (short, 1-2 sentence description of the high-level goal(s) for the sprint):

|  |
| --- |
| Implement a Login Screen with Buttons and Login Authentication. |

* **Tasks listing** (reorganized by user story which are ordered by priority):

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **User Story 1** | | | | | | | | | |
| As a user, I want a welcome page so that the app can be more appealing to me | | | | | | | | | |
| **(Total Time)** | | | | 3 | | | | | |
| **Task#** | **Description** | | | | | | | | **Est Hrs** |
| 1 | As a developer, I want to have a nice background to make the app appealing to the user | | | | | | | | 3 |
| 2 | As a developer, I want to begin designing an interface to dine, profile, or logout (See image buttons) | | | | | | | | 5 |
| 3 | As a developer, I want to establish a user profile so the user can see what the app knows about them and customized their profile information | | | | | | | | 5 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **User Story 2** | | | | | | | | | |
| As a user, I want to be able to match with other users to dine with other people. | | | | | | | | | |
| **(Total Time)** | | | | 15 | | | | | |
| **Task#** | **Description** | | | | | | | | **Est Hrs** |
| 1 | As a developer I want to learn Database in Firebase, so that users can have some sort of profile. | | | | | | | | 8 |
| 2 | As a developer I want to create a prototype of a Firebase database on Android, so that we can present it to the group and learn more quickly. | | | | | | | | 3 |
| 3 | As a developer I want to, set up a database more specific to our needs so we can start adding users. | | | | | | | | 5 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **User Story 3** | | | | | | | | | |
| As a user, I want a profile so that I will be unique | | | | | | | | | |
| **(Total Time)** | | | | 3 | | | | | |
| **Task#** | **Description** | | | | | | | | **Est Hrs** |
| 1 | As a developer, I want attached profile data to a database | | | | | | | | 3 |
| 2 | As a developer, I want a separate activity for this page, | | | | | | | | 5 |

* **Team roles** (short, 1-2 sentence description of the high-level goal(s) for the sprint):

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Sprint Role(s)** | | |
| Tyler Hu | Produce Owner | | |
| Cody Cunningham | Developer | | |
| Tarun Salh | Scrum Master, Developer | | |
| Mackenzie Huynh | Developer | | |
| Jean Park | Developer | | |

**Initial Task Assignment**:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Name** | **User Story** | **Initial Task** | | |
| Tyler | 1 | Task 1-1: As A developer,I will assist in figuring out databases to assist in profile activity | | |
| Cody | 1 | Task 1-1: As a developer, I want to learn how to post and get data from firebase. | | |
| Tarun | 3 | Task 3-1: As a developer, I want to connect Android to the Firebase database to store/fetch profile information | | |
| Mackenzie | 1 | Task 1-1: As a developer, I want to learn how to post and get data from firebase. | | |
| Jean | 1 | Task 1-1: As a developer, I want to setup and learn basic Android, so that I can begin implementing a login screen. | | |

* **Scrum times**: (at least the three days and times during the week).
* Note: TA/tutor expects to visit during the Scrum meeting during your **lab time**.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Day** | **Date** | **Time** | **Location** | **TA?** |
| M | Apr 22, 2018 | 11:00am - 11:30am | BE 340 | yes |
| T | Apr 24, 2018 | 7:00pm - 7:30pm | S&E 308 | no |
| W | Apr 25, 2018 | 9:10am - 9:40am | MA 308 | no |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Day** | **Date** | **Time** | **Location** | **TA?** |
| M | Apr 30, 2018 | 11:00am - 11:30am | BE 340 | yes |
| T | May 1, 2018 | 2:00pm - 2:30pm | S&E 308 | no |
| Th | May 3, 2018 | 2:00pm - 2:30pm | S&E 308 | no |

**TODO**

* **Initial burn-up chart for “Don’t Dine Alone” Sprint #1**
  + Label
  + Graph
  + Located in lab
* **Initial scrum/task board for “Don’t Dine Alone” Sprint #1**
  + Label
  + Table:

|  |  |  |  |
| --- | --- | --- | --- |
| User Stories | Tasks | | |
| Not Started | In Progress | Completed |
| [] | [] [] [] | [] | * + [  |  | | --- | |  |   [] [] |
|
|  |  |  |  |

* + Components represented with index cards or post-it notes
  + Located in lab
* Note: If release plan was modified during sprint planning, submit an updated release plan with the sprint plan.