Sprint Report 1: Don’t Dine Alone

Actions your team needs to start doing:

1. Start giving more feedback because this lets us know what we can all do to improve and what we have been doing well.

2. Start communicating better, so that we can arrange tasks more efficiently, everyone has a role in this project.

3. Story Points need improvement, because we didn’t work well with what we have in the first sprint, there was some vagueness in our story points that could be improve upon

4. More specific and fine-grained actionable tasks, so that it’s quicker and easier to pick and complete them.

Actions your team needs to stop doing:

1. Stop being late for scrum meetings, so that we can start on time as a group.

2. Stop doing things last minute, so that we are less stressed at the end and manage our times better.

3. Stop relying on others for information, so that I more on what is going on in class.

4. Stop taking too long in meetings, so that they are more effective.

5. Stop being lazy, so that we can accomplish more tasks with less stress.

Actions your team needs to keep doing:

1. We need to keep researching, so that we find good solutions to our problems.

2. Learning Technologies, we still have a lot of unfamiliarities with Firebase and Android Studio, so it would be in our best interest to continue figuring this out for our future endeavors.

3. Continue using firebase, because it seems very well organized and friendly to use.

4. Keep communicating, so that we all keep on base with each other and work well together as a team.

5. Continue to assign tasks to team members so responsibilities are clear.

Work completed:

List user stories that your team finished during the sprint

* Login Screen
* Login Authentication

Work not completed:

List user stories that your team has not finished during the sprint

* None

Work completion rate:

1. Total number of user stories completed: 2

2. Total number of estimated work hours completed collectively as a team: 28

3. Total number of days during the sprint: 14

4. User stories completed per day: 1/7th

5. Hours worked per day: 2

Your teams' Burn Up Chart

